LAGOS BUSINESS SCHOOL  |  MIPF BOOT CAMP, DAY 1

Participant Workbook

Exercises, handouts and the Credit Committee Case Pack for Project Sahel Sun

Day 1: Infrastructure Finance: Structuring, Risk Management and Sustainable Project Delivery

Modules 1 & 2  |  Wednesday, 14 October 2026  |  Lagos Business School, Ajah, Lagos

Facilitator: Prof. Bongo Adi, Lagos Business School, Pan-Atlantic University

# Page 1  |  How to use this workbook

Today we follow one fictional deal, Project Sahel Sun, a 50MW solar power plant in Kano State, from structuring to credit committee. Each exercise in the slides points to a page in this workbook. The companion Excel file (Sahel_Sun_Capital_Stack_Template.xlsx) does the calculations.

| Time | Session | Workbook page |
| --- | --- | --- |
| 9:00 – 10:00 | M1.1 SPVs & non-recourse lending | Page 2: Exercise 1 |
| 10:00 – 11:00 | M1.2 Capital stack design | Page 3: Exercise 2 |
| 11:30 – 12:30 | M1.3 Appraisal with cash-flow models | Page 4: Bankability Checklist |
| 12:30 – 2:00 | M2.1 Risk: identify, allocate, mitigate | Page 5: Risk Allocation Matrix |
| 2:45 – 3:30 | M2.2 PPPs & blended finance | Page 6: Glossary |
| 2:00 – 2:45 | Working lunch | Pages 7–9: Credit Committee Case Pack |
| 3:30 – 4:30 | M2.4 Credit committee simulation | Page 9: Decision form |

## Project Sahel Sun: fact sheet

| Item | Value |
| --- | --- |
| Technology / size | Solar PV, 50 MWac, Kano State (fictional) |
| Total project cost | US$55.0m |
| Offtake | 20-year PPA with a state-licensed offtaker (Electricity Act 2023) |
| Tariff | US$95/MWh, dollar-indexed, paid in naira |
| Net capacity factor (P50) | 21% → ~91,980 MWh in Year 1 |
| Operating costs | US$1.10m in Year 1, +2% a year |
| Tax | 30% CIT after a 5-year pioneer-status holiday (illustrative) |
| Market reference | CBN MPR 26.5%; ~₦1,330/US$ (Sept 2026) |

Note: Project Sahel Sun is a teaching case. All figures are illustrative and do not describe any real transaction.

# Page 2  |  Exercise 1: Draw both structures

Tables of 4–5. 6 minutes + 2 minutes feedback.

On the LEFT: draw a corporate loan to a sponsor building a 450MW gas plant.

On the RIGHT: draw Azura-Edo IPP: SPV, sponsors, four debt tranches (commercial US$234m with MIGA/IBRD cover; DFI US$267m; local banks ₦24bn; DFI mezzanine US$65m), NBET (offtaker), Seplat (gas), Siemens/Julius Berger (EPC).

Add the credit enhancements: letter of credit, World Bank Partial Risk Guarantee, FGN put-call option, MIGA insurance.

Circle the ONE contract without which the lenders would not lend.

| Corporate finance | Project finance (Azura-Edo) |
| --- | --- |

Notes: _______________________________________________________________________________

# Page 3  |  Exercise 2: Build the Sahel Sun capital stack

Use the Excel template (sheets 'Inputs' and 'Capital Stack'), or work on paper. 7 minutes + 3 minutes debrief.

## Step 1. Uses of funds (US$m)

| Use | US$m |
| --- | --- |
| EPC contract (modules, inverters, balance of system) | 44.0 |
| Grid connection / evacuation line |  |
| Development, permits, land, ESIA |  |
| Financing fees & interest during construction |  |
| Initial DSRA funding |  |
| TOTAL |  |

## Step 2. How much debt?

| Test | Your answer |
| --- | --- |
| Debt capacity at a 1.35x DSCR (PV of CFADS ÷ 1.35) |  |
| Gearing cap: 70% × total cost |  |
| Senior debt = MIN of the two |  |
| Which test binds? |  |

## Step 3. Sources of funds

| Source | US$m | % of total | Why this provider? |
| --- | --- | --- | --- |
| Senior A: DFI US$ loan |  |  |  |
| Senior B: InfraCredit-guaranteed naira bond |  |  |  |
| Shareholder loan |  |  |  |
| Ordinary equity |  |  |  |
| TOTAL (must equal uses) |  |  |  |

## Step 4. Questions

Change the target DSCR to 1.25x. What happens to debt, and why does it stop at US$38.5m? ________________

Gearing: ______ %     Sponsor IRR: ______ %     Would the sponsor be happy? ________________

# Page 4  |  The Bankability Checklist (20 questions)

Use it on Sahel Sun today and on your next infrastructure deal. Tick Yes / No / Unclear and note the evidence.

| # | Question | Yes / No / Unclear | Evidence / notes |
| --- | --- | --- | --- |
|  | SPONSORS |  |  |
| 1 | Do the sponsors have a track record in this sector and country? |  |  |
| 2 | Is equity at least 25–30% of cost, committed and backed by LCs? |  |  |
| 3 | Is there sponsor support (completion guarantee, cost-overrun facility) until completion? |  |  |
| 4 | Are the sponsors' interests aligned (lock-in, share retention)? |  |  |
|  | CONTRACTS |  |  |
| 5 | Is there a bankable PPA / concession for longer than the loan tenor? |  |  |
| 6 | Is the EPC fixed-price, date-certain and turnkey, with LDs and bonds? |  |  |
| 7 | Is there a long-term O&M contract with performance guarantees? |  |  |
| 8 | Are land, permits, grid connection and ESIA in place? |  |  |
|  | REVENUE & PAYMENT |  |  |
| 9 | Is the payer creditworthy? What is its payment record? |  |  |
| 10 | Is there payment security (LC, escrow, guarantee, PRG)? |  |  |
| 11 | Are there termination payments that at least cover outstanding debt? |  |  |
| 12 | Is grid/demand risk carried by the offtaker (deemed energy / take-or-pay)? |  |  |
|  | CURRENCY & MARKET |  |  |
| 13 | Are revenue and debt in the same currency? If not, is there FX pass-through? |  |  |
| 14 | Is convertibility / transfer risk covered (MIGA, offshore accounts)? |  |  |
|  | NUMBERS |  |  |
| 15 | Is minimum DSCR ≥ target in the base case AND a realistic downside? |  |  |
| 16 | Is LLCR comfortable (≥1.30x)? |  |  |
| 17 | Are DSRA, lock-up and cash-sweep provisions adequate? |  |  |
| 18 | Has the model been independently audited? |  |  |
|  | COUNTRY, LEGAL & ESG |  |  |
| 19 | Are change-in-law and political risks allocated / insured? |  |  |
| 20 | Is the project compliant with IFC PS / Equator / NSBP, with an ESAP in the loan? |  |  |

# Page 5  |  Risk Allocation Matrix: Project Sahel Sun

Your table's role: ______________________   Score likelihood and impact on DSCR from 1 (low) to 5 (high). Name the specific contract or instrument.

| Risk | Likelihood (1–5) | Impact (1–5) | Allocated to | Contract / instrument / mitigant | Residual risk for lenders |
| --- | --- | --- | --- | --- | --- |
| e.g. Construction delay | 3 | 4 | EPC contractor | Delay LDs; sponsor completion guarantee | Low |
| Construction cost overrun |  |  |  |  |  |
| Completion delay |  |  |  |  |  |
| P90 output year |  |  |  |  |  |
| Offtaker late payment |  |  |  |  |  |
| Naira devaluation |  |  |  |  |  |
| Change in tax law |  |  |  |  |  |
| Grid evacuation failure (TCN) |  |  |  |  |  |
| Community land dispute |  |  |  |  |  |
| Your own: ______________ |  |  |  |  |  |

Which ONE risk would your role refuse to accept at any price? ______________________________________

# Page 6  |  Glossary

| Term | Meaning |
| --- | --- |
| CFADS | Cash Flow Available for Debt Service: revenue − opex − tax (± working capital − maintenance capex). |
| DSCR | Debt Service Cover Ratio = CFADS ÷ debt service (interest + principal) for a period. |
| LLCR | Loan Life Cover Ratio = PV of CFADS over the loan life ÷ debt outstanding. |
| Gearing | Debt ÷ total project cost (or debt ÷ (debt + equity)). |
| Sculpting | Shaping repayments so debt service = CFADS ÷ target DSCR in every period. |
| DSRA / MRA | Debt Service Reserve Account (usually 6 months of debt service) / Maintenance Reserve Account. |
| Lock-up | Distributions to equity blocked when DSCR falls below a set level (e.g. 1.20x). |
| SPV | Special Purpose Vehicle: a company created to own and run a single project. |
| Non- / limited recourse | Lenders rely only (or mainly) on project cash flow; sponsor support limited to defined risks or periods. |
| EPC | Engineering, Procurement and Construction contract: usually fixed-price, date-certain, turnkey. |
| PPA | Power Purchase Agreement: long-term contract to sell electricity to an offtaker. |
| Take-or-pay / deemed energy | Offtaker pays for available capacity even if it cannot take the power. |
| PRG | Partial Risk Guarantee (World Bank): covers a government's failure to meet contractual obligations. |
| MIGA | Multilateral Investment Guarantee Agency: political risk insurance (expropriation, war, transfer). |
| P50 / P90 | Output expected to be exceeded 50% / 90% of the time. |
| ICRC | Infrastructure Concession Regulatory Commission: regulator of federal PPPs (ICRC Act 2005). |
| OBC / FBC | Outline / Full Business Case: stages in the Nigerian PPP process, each needing ICRC certification. |
| InfraCredit | Nigerian AAA(NG)-rated guarantor of local-currency infrastructure bonds (est. 2017). |
| InfraCorp | Infrastructure Corporation of Nigeria, promoted by CBN, AFC and NSIA. |
| ESIA / ESAP / RAP | Environmental & Social Impact Assessment / Action Plan / Resettlement Action Plan. |
| NSBP | Nigerian Sustainable Banking Principles (2012). |
| EO 007 | Executive Order establishing the Road Infrastructure Development and Refurbishment Investment Tax Credit Scheme (2019). |

# Pages 7–9  |  Credit Committee Case Pack: Project Sahel Sun

Read over lunch. At 1:30 your group sits as a credit committee. You have 12 minutes to reach a decision: FUND as is, RESTRUCTURE with conditions, or REJECT.

## 1. Credit request

Sahel Sun Power Ltd (the SPV) requests senior debt of US$37.4m to finance a 50MW solar PV plant in Kano State. The debt is in two tranches: a 15-year DFI US-dollar loan (US$22.4m) and a naira green bond guaranteed by InfraCredit (US$15.0m equivalent). Sponsors contribute US$17.6m (half ordinary equity, half shareholder loan). Gearing: 68%.

## 2. Indicative term sheet (summary)

| Term | Proposed |
| --- | --- |
| Borrower | Sahel Sun Power Ltd (SPV) |
| Facility | Senior secured term loan / bond, US$37.4m total |
| Tenor | 15 years from COD; sculpted repayment |
| Pricing | Blended all-in cost ~10% (US$-equivalent), illustrative |
| Sizing | Minimum DSCR 1.35x (P50); gearing max 70% |
| Lock-up / default | DSCR < 1.20x lock-up; < 1.05x event of default |
| Reserves | DSRA = 6 months' debt service, funded at close |
| Security | Share pledge; charges over assets and accounts; assignment of PPA, EPC, O&M, insurances |
| Conditions precedent | Signed PPA, EPC, O&M; land & permits; ESIA and ESAP; equity paid in; legal opinions; model audit |
| Offtaker payment security | None beyond the PPA (to be negotiated) |
| FX | Tariff US$-indexed but PPA passes through only 50% of FX movements (to be negotiated) |

## 3. Base-case metrics

| Metric | Base case |
| --- | --- |
| Minimum / average DSCR | 1.35x / 1.35x |
| LLCR at close | 1.35x |
| Sponsor IRR (US$, 20 yrs) | 10.3% |
| Binding sizing constraint | DSCR (debt capacity US$37.4m vs gearing cap US$38.5m) |

## 4. The shock (six months after financial close)

The naira falls 30% against the US dollar. The PPA passes through only 50% of FX movements. The state offtaker pays only 90% of invoices on time. → Minimum DSCR 0.98x, LLCR 1.00x, 5 years with DSCR below 1.0x, sponsor IRR 1.0%.

## 5. Stress results (debt fixed at close)

| Scenario | Min DSCR | LLCR | Sponsor IRR | Years < 1.0x |
| --- | --- | --- | --- | --- |
| Base | 1.35x | 1.35x | 10.3% | 0 |
| P90 output (−8%) | 1.22x | 1.23x | 7.0% | 0 |
| Opex +25% | 1.29x | 1.30x | 8.7% | 0 |
| Offtaker pays 80% | 1.04x | 1.06x | 2.3% | 0 |
| Naira −30%, 50% pass-through | 1.11x | 1.13x | 4.2% | 0 |
| Naira −30%, 0% pass-through | 0.88x | 0.91x | -1.5% | 15 |
| Combined shock (above) | 0.98x | 1.00x | 1.0% | 5 |

## 6. Role cards (one per member)

| Role | Your brief |
| --- | --- |
| Chair | Run the meeting. Keep to 12 minutes. Force a clear decision and no more than three conditions. |
| Relationship Manager | Present the deal in 2 minutes. You want it approved; the sponsor is a strategic client. |
| Credit Risk | Challenge the base case. Focus on the stress results, FX and offtaker payment. |
| DFI lender | You need IFC PS compliance, an agreed ESAP and evidence of additionality. You can offer guarantee products. |
| Pension Fund Manager | You will only buy AAA(NG)-rated, long-tenor naira paper. What does InfraCredit need to wrap the bond? |
| Regulator | Watch single-obligor limits, FX exposure and concentration in the power sector. |
| Sponsor | Your IRR is already only 10.3%. Resist more equity; push for contractual fixes from the offtaker. |

## 7. Decision form

| Item | Your committee's answer |
| --- | --- |
| Decision (Fund / Restructure / Reject) |  |
| Condition 1 |  |
| Condition 2 |  |
| Condition 3 |  |
| Key risk that drove the decision |  |
| Resulting min DSCR (from template) |  |

Tip: test your fixes in the Excel template using the yellow levers on the 'Inputs' sheet (payment rate, FX pass-through, target DSCR).